Narrogin Beef Producers

Producers of Quality Grain-Fed Beef

| PO Box 1148 | Tel. (08) 9881 5595 |
| --- | --- |
| Narrogin 6312 | Fax (08) 9881 5585 |
| Western Australia | Mob (04) 2781 5595 |

mmattjanet@westnet.com.au

# Timeline of Developments

| Orange | Personal Events |
| --- | --- |
| Blue | Major Feedlot Achievements |
| Red | Liaison Group Meetings or Open Public Meetings |
| Green Bold | Major Correspondence from DEC, or Works Approvals or Licenses |

| 2001 |  | Copy Included |
| --- | --- | --- |
| September 2001 | Contract agreed to purchase land |  |
|  | Matt presented to Shire Council about the concept of developing a feedlot on the land |  |
| 1 November 2001 | Settlement on the purchase of 600 acres of farmland south of Narrogin |  |
| Sept-Dec 2001 | FSA Consulting hired to help design feedlot and put an approval application booklet together. |  |
| 2002 |  |  |
| 17 January 2002 | Thompson family (Matt, Janet & 1-year-old Kate) arrived officially under a Temporary Resident visa |  |
| 1 February 2002 | All plans submitted to DEP and Shire of Narrogin |  |
| 21 February 2002 | Matt gave additional presentation to Shire of Narrogin |  |
| Mid-March 2002 | Open public meeting held at Paringa Centre for us to explain our plans to the general public. During public comment period, 26 letters were received by the Shire. 23 in favour, 2 against, and 1 concerned about road infrastructure. |  |
| 30 April 2002 | Final approval from Shire received. DEC response now expected within 30 days. |  |
| 30 August 2002 | Works approval issued. Category #68 shown. Good from 2 September 2002 to 1 September 2005. Matt was assured on several occasions that this time frame was only for the commencement of works. |  |
| 24 September 2002 | Abigail Myra Thompson born at Narrogin Regional Hospital |  |
| 31 October 2002 | Letter from Margaret Johnston re: Third-party appeal of Works Approval |  |
| 12 December 2002 | Second letter from Margaret Johnston re: appeal of Works Approval |  |
| 2003 |  |  |
| February 2003 | First post put in the ground |  |
| 3 June 2003 | First cattle put on feed. |  |
| 29 July 2003 | License Application Sent to DEP |  |
| 30 September 2003 | Compliance document submitted to Stephen Traloar. This was required before license could be issued. Never again did DEP or DEC request such a document. |  |
| 1 December 2003 | License 7873/1 issued for 2000 animals |  |
| 2004 |  |  |
| April 2004 | A Line Completed – 1620 head capacity |  |
| 30 August 2004 | License Renewal Application sent in – Requested >5 000 head |  |
| 26 October 2004 | Will Alexander Thompson born at Narrogin Regional Hosp. |  |
| 1 & 10 Nov 2004 | Asked for permission from DEC to stockpile manure and do vermi-composting on site. |  |
| 2005 |  |  |
| 9 May 2005 | Amended License issued for vermi-composting onsite. This license was for up to 6 000 animals |  |
| 23 August 2005 | License application for up to 10 000 head sent in. |  |
| August 2005 | Permanent Residency acquired by Thompson Family |  |
| Between 23/08/05 and 28/09/05 | Inspection of premises by DEP in Chris Bishop’s absence. |  |
| 28 September 2005 | License for 24/11/05 to 23/11/07 issued. #head had not been changed from 6 000 to 10 000 |  |
| October 2005 | 4,500 head capacity completed |  |
| 7 October 2005 | Matt spoke to Andre at DEP. In Matt’s day planner it is written: “He said we’re not bound to 6 000 head but he would put through an amendment” |  |
| 10 November 2005 | Chris Bishop and Joel McShane carried out unannounced inspection. Environmental Field Notice 4104 issued to put bunding around the fuel tanks. |  |
| 29 December 2005 | Cover letter from Wayne Tingey received, with summary a bit different from Inspection Report |  |
| 2006 |  |  |
| 19 January 2006 | Chris Bishop visited again, and issued an Environmental Field Notice 5206 re: bunding of fuel tanks. |  |
| 30 March 2006 | Luke Allen Thompson born at Narrogin Regional Hospital |  |
| 1 July 2006 | DEP & CALM merged to form DEC |  |
| 9 August 2006 | Matt sent in a license application (although not required), requesting up to maximum capacity (14 940 head) with annual fee of $1,500 |  |
| 24 October 2006 | Acknowledgement of receipt and processing of fee received from DEC. |  |
| 2007 |  |  |
| 8 January 2007 | Annual report sent to DEC (# head, complaints) |  |
| 19 March 2007 | Fax from Matt to Neville Welsh re: Cool Mist |  |
| 20 April 2007 | Letter from Neville Welsh re: Cool Mist system |  |
| 30 April 2007 | Fax from Matt to Neville Welsh re: Cool Mist |  |
| 1 May 2007 | Letter from DEC Neville Welsh saying that not enough information was provided for DEC to further assess the CoolMist system. |  |
| 2 May 2007 | Letter from Matt to Neville in response to 1 May letter. |  |
| 7 May 2007 | Letter requesting 10 000 head license while decision on 14 940 was being made |  |
| 8 May 2007 | Letter from Shire to DEC supporting Narrogin Beef Producers |  |
| 14 May 2007 | Matt attended Greenhouse Gas Emissions Reporting Meeting: National Pollutant Inventory /NEPM Variation. Was outspoken in opposition to the Climate Change Movement. Handed out copies of the Great Global Warming Swindle DVD and Lavosier Group literature. |  |
| 21 May 2007 | Letter from NBP to DEC stating what we intended to do to minimise odour emissions, and to explain that not all emissions were sourced at NBP. |  |
|  | Letter from Shire of Narrogin to Neville Welsh |  |
| 28 May 2007 | Letter from Bruce Bone that states that we can have no more than 10 000 head of cattle at any one time, in addition to requiring us to submit an audit and odour assessment. |  |
| 29 May 2007 | Thompson Family became citizens of Australia - All 6 are now dual citizens of the US and Australia |  |
| June 2007 | Final pen in D-Line Completed – 10 000 head capacity |  |
| 4 July 2007 | Meeting at NBP between Chris Bishop, Neville Welsh, Bronwen O’Sullivan (LBH) and Pat Page (DAFFWA – Dept of Ag) |  |
|  | David Templeman (we later found out) visited the northeast corner of our site with several DEC employees (no private citizens, we were assured). No attempts to visit the site were ever made by Templeman or staff. |  |
| 5 July 2007 | Application for 14 940 head with Category 68 sent to DEC |  |
|  | Letter from LBH to Neville Welsh asking for clarification of issues discussed at 4 July meeting. |  |
| 9 July 2007 | Email to DEC agreeing to participate in Liaison Group meetings, and asking for the information DEC was to have provided the week before |  |
| 10 July 2007 | Letter from Bruce Bone “clarifying” requirements for us to submit environmental audit and odour assessment |  |
| 12 July 2007 | Letter from LBH (Lane Buck and Higgins) to Neville Welsh asking DEC to outline those conditions attached to license that would require us to carry out an audit and odour assessment. (see 2004 Guide to Works Approvals, pages 19-20) |  |
| 13 July 2007 | Submitted application for extension of Works Approval to Chris Bishop. |  |
|  | Submitted application for refund of fees for the difference between Category 1 and 68 since inception. |  |
| 17 July 2007 | 1st Liaison Group Meeting – FESA building |  |
| 11 July 2007 | Letter from LBH regarding clarification of odour assessment and audit. |  |
| 25 July 2007 | Letter from Paul Byrnes saying we could not do odour barrier system without first going through a Works Approval Process. |  |
| 26 July 2007 | OPEN PUBLIC MEETING – John Higgins Centre, Narrogin |  |
| 31 July 2007 | Letter from LBH regarding Works Approval Expiry |  |
| 2 August 2007 | Sent NFAS audit to DEC in fulfilment of Environmental Audit Against Guidelines request. |  |
| 3 August 2007 | Application for 10 000 head with Category 68 sent to DEC |  |
| 9 August 2007 | Letter from Bruce Bone |  |
|  | Response letter from NBP |  |
| 10 August 2007 | 2 Cheques returned from DEC that had been submitted with License Renewal Applications. |  |
| 21 August 2007 | 2nd Liaison Group Meeting FESA building. Presentation of Air Quality Management Branch by Dave Griffiths. He stated unequivocally that odour assessment is to be done PRIOR to issuance of initial works approval. |  |
|  | Letter from Bruce Bone, Wheatbelt Regional Manager, DEC in response to 9 August letter from us. |  |
| 27 August 2007 | WALFA writes letter to Shire of Narrogin and to Minister for the Environment, David Templeman |  |
| 28 August 2007 | Third attempt at 14 940 license application sent |  |
| 7 September 2007 | MSDS & DVD on Cool Mist system sent to DEC. |  |
| 18 September 2007 | DEC accepted 3rd application – Letter from Paul Byrnes |  |
| 25 September 2007 | 3rd Liaison Group Meeting |  |
| 23 October 2007 | 4th Liaison Group Meeting |  |
| 1 November 2007 | Freedom of Information Internal Review Application sent in to DEC FOI Administrator. Have not ever heard back from them. |  |
| 2 November 2007 | Paul Byrnes, Neville Welsh & David Jackson conducted “Site Inspection & Compliance Audit” |  |
| 16 November 2007 | Draft report of 2/11 visit sent via email. Also, Draft Interim License. |  |
| 19 November 2007 | Draft Interim License re-sent via email with changes from the Friday before. |  |
|  | 4 p.m. Matt, Janet and Bronwen O’Sullivan met with Paul Byrnes, Neville Welsh and Bruce Bone at the Regional DEC office in Narrogin. Spent over 4 hours going over both draft documents. It was agreed that NBP have an additional week to peruse documents and the DEC would have an additional week beyond that to finalise the documents. |  |
| 20 November 2007 | 5th Liaison Group meeting. Final documents were supposed to have been tabled, but not forthcoming from DEC. Agreed that existing license (the 2005 one) should be extended until February. |  |
| 21 November 2007 | Followed up on Neville Welsh’s comment on 19/11 that he had spoken to Glenn Smith. Sent email to Bronwen regarding this. |  |
| 22 November 2007 | Extension of license 7873/3 to 12 February 2008 |  |
| 23 November 2007 | Original 2005 license expiry date. |  |
| 2008 |  |  |
| 24 January 2008 | Receipt of revised draft interim license and revised audit report. Both documents were supposed to have been received by 3 December 2007. DEC wanted to meet the next day at 1:30. This was declined. |  |
| 29 January 2008 | Annual Report Sent to DEC |  |
| 29 January 2008 | 6th Liaison Group Meeting – Shire Council Chambers |  |
| 12 February 2008 | Expiry of existing license |  |
| 1 April 2008 | License (L7873/2002/4) for 6,000 head issued by DEC, with 33 conditions after all previous licenses had had 8 conditions attached. Preamble also emphasises that Works Approval is no longer valid (i.e. we cannot finish our project). |  |
| 22 April 2008 | Deadline for appeals of license. 6 were filed in total: 4 in favour of NBP (one of which had over 120 signatories), and 2 against. |  |
| 21 November 2008 | Shire of Narrogin’s letter to Donna Faragher in support of Narrogin Beef Producers |  |
| 12 January 2009 | Donna Faragher’s Appeal Determination Released – Established the Local Community Consultative Committee (LCCC) to establish a “way forward” for NBP |  |
| 12 February 2009 | First meeting with Barry Carbon, Independent Chair of LCCC |  |
| 5 March 2009 | First LCCC meeting at Shire Chambers |  |
| 19 March 2009 | Second LCCC meeting at DEC Regional Office |  |
| 31 March 2009 | Third LCCC meeting – bus tour of NBP followed by meeting at the Ag College |  |
| 21 April 2009 | Fourth LCCC meeting – Town of Narrogin |  |
| 7 May 2009 | Fifth LCCC meeting – Town of Narrogin (Producer Presentations) |  |
| 13 May 2009 | Barry Carbon sent letter to Minister and CEO of DEC saying that LCCC had determined that improvements across all areas had taken place. http://narroginlibrary.files.wordpress.com/2009/06/letter-3.pdf |  |
| 21 May 2009 | Sixth LCCC meeting – DEC Regional Office (Neighbour Presentations) |  |
| 8 June 2009 | Seventh LCCC meeting – (Town Presentations) |  |
| 24 July 2009 | Eighth LCCC meeting – Shire Chambers |  |
| 14 August 2009 | Ninth and final LCCC meeting – Narrogin Motel Dining Room |  |
| February-August ‘09 | Continual writing and revision of Environmental Waste Management Plan, with input from LCCC, plus Ag Department and Barry Carbon outside of LCCC |  |
| 14 July 2009 | DEC issues draft amended license |  |
| 31 July 2009 | DEC issues Amended License |  |
| 4 August 2009 | Robert Atkins emailed clarification that we ARE allowed to go up to 10,000 head immediately |  |
| 4 September 2009 | Matt and Janet met with NAB to sign papers for a bridge loan to get through to our high season, now that approval for 10,000 head granted. Bank deal blew up when deed of repayment demanded that we admit default and stated that payout of all bank facilities had to take place before 31 December. Also required us to hire PWC ($80,000 amount given by Greg Daniel to PWC guy) to find alternative finance, sell, or get equity investor. |  |
| 20 October 2009 | Narrogin Beef Producers offered at auction. No bids were received. Interested buyers were concerned about the ambiguity and lack of tenure of the licence. |  |
| Ongoing since 4 Sept | All attempts to secure alternative finance or equity injection failed due to lack of clarity of licence. |  |
| 13 November 2009 | Narrogin Beef Producers employees were laid off. |  |
| 17 December 2009 | Last of cattle were shipped from the feedlot. Facility has been vacant ever since. All creditors, including the bank, are no longer being paid anything. |  |
| 8 March 2010 | After encouraging DEC for 6 months to be pro-active in issuing a draft licence so that we could work out alternative financing or sale, DEC issued new licence on this date (to replace one to expire 31 March 2010). Conditions on licence were deal breakers. DEC knew that the bank had given us until 15 March to give them an answer. This was intentional delay. Wayne Elliott told us that Paul Byrnes suggested early on that we not be given anything before 10 March. |  |
|  | Alan Sands (DEC) and Minister Faragher put on notice immediately that appeal of licence would be lodged. |  |
| 25 March 2010 | Lindley Boseley, right-hand man at the feedlot and close personal friend, committed suicide. |  |
| 7 April 2010 | Matt and Janet met with Barry Carbon and Malcolm McCusker, putting forward key aspects of our case. Mr. McCusker followed up with requests for more information and advice to proceed with legal aid. |  |
| 8 April 2010 | David Crombie, President of NFF, sent letter to Minister Faragher requesting meeting to pursue a political solution to the NBP problem. (Minister later denied meeting on the basis that licence was under appeal.) |  |
| 28 April 2010 | Jean Pierre Clement of the Appeals Convenor’s office, visited to inspect “watercourses” as claimed by DEC. |  |
| 6 May 2010 | Jean Pierre Clement 2nd visit on general matters. He also met with other appellants (Narrogin Environmental Action Team, Dept. of Education’s Ag College, Shire of Narrogin) on this day. |  |
| 26 May 2010 | Letter from AFFF denying funding – after all appearances indicated that they would be taking on our case. No explanation given. |  |
| 1 July 2010 | Ministerial Ruling handed down |  |
| 31 July 2010 | DEC Draft Amended Licence issued |  |
| 17 September 2010 | Just after noon, papers were served on us by NAB, giving us 4 days to pay our entire loans balance |  |
| 21 September 2010 | Ferrier Hodgsen, administrators appointed by NAB, come onsite. |  |